TRASHTHAT.CA

Developer Punch Card (A-Z)

Custom website booking flow handoff for Upwork

| Goal Build the full TrashThat booking shell now so pricing, deposits, and AI quoting can be turned on later without rebuilding the site. | Build rule Anything that can change later must be saved in settings, not hard-coded into the website. |
| --- | --- |

Core customer flow Contact info -> service address -> upload photos -> junk details -> access questions -> preferred time -> review and submit -> later deposit or saved card -> confirmation on TrashThat branding

Recommended stack

| Tool | Why it is here |
| --- | --- |
| Vercel | Current website hosting, previews, and environment variables |
| Supabase | Database, admin login, lead records, settings |
| Vercel Blob | Customer photo uploads |
| Stripe | Embedded deposit / save-card checkout |
| Resend | Customer and office confirmation emails |
| OpenAI (later) | Image-assisted quote review once your own pricing data exists |

Owner inputs still pending Minimum charge, load tiers, service zones, blocked items, deposit amount, rush fee, and final contract wording can all be decided later. The developer should build settings screens for these now, but not hard-code the values.

Phase 1 - Accounts and access

| A | Create a safe staging workflow in Vercel Where: Vercel dashboard - vercel.com/dashboard Tell the developer to do this: Open the existing TrashThat project. Create a preview/staging workflow so all development happens on a branch or preview deployment, not directly on the live site. Done when: There is a working preview URL for testing, and the production website is untouched. |
| --- | --- |

| B | Create the Supabase project Where: Supabase dashboard - supabase.com/dashboard/projects Tell the developer to do this: Create one Supabase project that will store customers, leads, photo records, bookings, payments, settings, and admin logins. Done when: The project is live, and the project URL plus API keys are ready. |
| --- | --- |

| C | Create the Stripe account and keep it in test mode Where: Stripe dashboard - dashboard.stripe.com Tell the developer to do this: Create or connect the business Stripe account. Leave Stripe in test mode until the whole flow is approved. Done when: Test API keys are available, and no real customer card can be charged yet. |
| --- | --- |

| D | Create the Resend account and verify the sending domain Where: Resend - resend.com Tell the developer to do this: Create the email account, add the sending domain, and complete the DNS verification so TrashThat emails come from your own brand. Done when: The domain is verified, and test emails can be sent from a branded sender address. |
| --- | --- |

Phase 2 - Project wiring

| E | Add the environment variables in Vercel Where: Vercel -> Project Settings -> Environment Variables Tell the developer to do this: Add the Supabase, Vercel Blob, Stripe, and Resend keys to the project settings. After adding them, redeploy the preview build so the app can read the new values. Done when: All required keys are saved in Vercel, and the preview deployment loads without missing-key errors. |
| --- | --- |

| F | Create the database tables in Supabase Where: Supabase Table Editor or SQL Editor Tell the developer to do this: Create the tables listed in this document. Keep the structure simple so the owner can understand it later and so the site can be configured without rewriting code. Done when: The tables exist and can already store a test lead with photos and status fields. |
| --- | --- |

| G | Set up admin login Where: Supabase Auth plus the /admin area in the website Tell the developer to do this: Use Supabase Auth for email and password sign-in. Lock the admin area so only approved admin users can view leads, settings, and payment records. Done when: The owner can sign into /admin and a non-admin user cannot. |
| --- | --- |

| H | Create the website pages and API routes Where: The Next.js codebase (or equivalent app structure if the site uses another framework) Tell the developer to do this: Create the pages and API routes listed below. If the current site is not using the Next.js App Router, keep the same logic and adapt the paths to the current framework. Done when: Each page and endpoint exists, loads, and has a clear purpose in the booking flow. |
| --- | --- |

Environment variables to add in Vercel

| Variable | Source | Purpose |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase | Browser connection to the project |
| NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY | Supabase | Public client key for the app |
| SUPABASE_SERVICE_ROLE_KEY | Supabase | Server-only admin actions |
| BLOB_READ_WRITE_TOKEN | Vercel Blob | Photo upload access |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe | Browser-side Stripe integration |
| STRIPE_SECRET_KEY | Stripe | Server-side payment actions |
| STRIPE_WEBHOOK_SECRET | Stripe | Verifies webhook calls from Stripe |
| RESEND_API_KEY | Resend | Sends office and customer emails |
| NEXT_PUBLIC_APP_URL | Custom app setting | Base URL for redirects and links |

Core database tables

| Table | Purpose |
| --- | --- |
| customers | Stores basic customer identity and repeat-customer matching |
| leads | Stores each booking request and its status |
| lead_photos | Stores image URLs tied to one lead |
| bookings | Stores requested date/time and later confirmed schedule details |
| payments | Stores deposit or saved-card state and Stripe references |
| settings | Stores business rules that the owner can change later |
| admin_users | Stores admin role/permissions for the back office |

Pages and API routes to create

| Path | Purpose |
| --- | --- |
| /book | Main multi-step booking form |
| /book/success | Thank-you page after a successful submit or payment action |
| /admin | Admin login or dashboard entry |
| /admin/leads | Lead list view |
| /admin/leads/[id] | Single lead detail view with photos and status |
| /admin/settings | Owner settings page for pricing, payment, and feature toggles |
| /api/upload | Upload handler if needed for the photo flow |
| /api/stripe/create-session | Creates Stripe checkout or setup sessions |
| /api/stripe/webhook | Receives Stripe events and updates payment status |
| /api/send-confirmation | Sends customer and office confirmation emails |
| /api/ai/quote | Future AI endpoint; keep disabled for launch |

Phase 3 - Customer booking flow

| I | Replace the current placeholder form Where: Homepage and /book Tell the developer to do this: Remove the current real-estate style copy and replace it with a clear TrashThat booking entry point. The homepage can have a strong call-to-action button that opens the new /book flow. Done when: A customer no longer sees rental-assessment language and can start a real junk-removal request. |
| --- | --- |

| J | Build Step 1 of the form: contact information Where: /book - screen 1 Tell the developer to do this: Collect first name, last name, phone number, and email address. Add basic validation so the form cannot move forward with missing or invalid contact details. Done when: A customer can fill this step on desktop and mobile and continue only with valid information. |
| --- | --- |

| K | Build Step 2 of the form: service address Where: /book - screen 2 Tell the developer to do this: Collect full service address, unit or suite if needed, postal code, and any buzzer or gate note that helps the crew find the location. Done when: The address information saves properly and appears in the admin panel. |
| --- | --- |

| L | Build Step 3 of the form: photo upload Where: /book - screen 3 using Vercel Blob Tell the developer to do this: Add customer photo uploads using Vercel Blob. Make the minimum and maximum number of photos editable in settings later, but start with sensible defaults like 4 minimum and 8 maximum. Done when: A customer can upload photos from phone or desktop, the files store successfully, and the image URLs are attached to the lead. |
| --- | --- |

| M | Build Step 4 of the form: junk details Where: /book - screen 4 Tell the developer to do this: Collect what needs to be removed, item categories, rough job type, and special items such as heavy pieces, appliances, mattresses, or renovation debris. Done when: The submitted details are clear enough that the office can understand the job without phoning every customer back. |
| --- | --- |

| N | Build Step 5 of the form: access and preferred time Where: /book - screen 5 Tell the developer to do this: Ask about stairs, elevator, long walking distance from truck to junk, parking notes, preferred date, and preferred time window. Done when: Access conditions and requested timing are saved with the lead. |
| --- | --- |

| O | Build Step 6 of the form: review and submit Where: /book - final review screen Tell the developer to do this: Show the customer a clean review screen with all entered details and uploaded photos. Let them go back and edit before they submit. Done when: The review screen is readable, mobile-friendly, and the final submit creates one complete lead record. |
| --- | --- |

Minimum fields that must exist in the form

| Section | Fields |
| --- | --- |
| Contact info | First name, last name, phone, email |
| Service address | Full address, unit or suite, postal code, buzzer or gate note |
| Photos | Customer-uploaded junk photos; min and max count controlled in settings |
| Junk details | What needs removal, item categories, heavy items, appliances, mattresses, renovation debris, notes |
| Access | Stairs, elevator, long-carry distance, parking notes |
| Timing | Preferred date and preferred time window |

Phase 4 - Data, admin, and settings

| P | Save the lead, customer, booking request, and photo records on submit Where: Server action or API route behind the submit button Tell the developer to do this: When the customer submits the form, save the text answers, uploaded photo URLs, booking request information, and status values in Supabase. Match an existing customer if the same email or phone already exists; otherwise create a new customer record. Done when: One submission creates a complete internal record that can be reviewed from the admin panel. |
| --- | --- |

| Q | Send two confirmation emails immediately Where: Resend plus an API route like /api/send-confirmation Tell the developer to do this: Send one email to the TrashThat office with the full lead details and one email to the customer confirming that the request was received. Done when: Both emails send after a successful submission and include the customer name, address, requested time, and a summary of the request. |
| --- | --- |

| R | Build the admin leads dashboard Where: /admin, /admin/leads, and /admin/leads/[id] Tell the developer to do this: Create a simple back-office dashboard where the owner can view all leads, open a single lead, review photos, change status, and add internal notes. Done when: The owner can see new leads, open the photo gallery, and change a lead from new to another status. |
| --- | --- |

| S | Build the settings page instead of hard-coding prices Where: /admin/settings Tell the developer to do this: Create editable settings for payment mode, AI mode, service areas, photo minimum and maximum, minimum charge, load pricing, stairs fee, heavy-item fee, rush fee, blocked items, and manual-review rules. Done when: The owner can change business rules later without asking the developer to rewrite code. |
| --- | --- |

Phase 5 - Payments and future AI

| T | Add Stripe Embedded Checkout in test mode Where: Stripe plus the website payment route, for example /api/stripe/create-session Tell the developer to do this: Build Stripe's embedded payment flow so the customer experience stays inside the TrashThat website instead of feeling like a redirect to another brand. Done when: A test checkout can be opened from the site and completed with Stripe test cards. |
| --- | --- |

| U | Support two payment modes behind a switch Where: The payment logic plus /admin/settings Tell the developer to do this: Build both payment options now but control them with a setting: payment off, deposit mode, or save-card mode. The default launch position can stay off until business rules are final. Done when: The owner can switch between no payment, deposit, and saved-card behavior without redeploying. |
| --- | --- |

| V | Add the Stripe webhook and payment status updates Where: API route such as /api/stripe/webhook Tell the developer to do this: Listen for Stripe events so the app can update payment status automatically after a deposit succeeds or a card-setup session finishes. Done when: Payment status changes show up in the admin panel without manual data entry. |
| --- | --- |

| W | Create the AI quote placeholder only Where: A route such as /api/ai/quote, kept disabled in settings Tell the developer to do this: Prepare the code structure for future image-assisted quoting, but do not show customer-facing AI quotes yet. For now, simply store the images and keep the AI feature turned off. Done when: The project is ready for future AI work without exposing unfinished quote logic to customers. |
| --- | --- |

Phase 6 - QA and go-live

| X | Add the internal workflow statuses and alerts Where: Database status fields, admin screens, and office notification logic Tell the developer to do this: Use a clear status ladder such as new, reviewing, quoted, awaiting_payment, confirmed, completed, and cancelled. Add office alerts for new submissions and status changes if needed. Done when: Every lead has a visible status, and the owner can understand where each job sits in the pipeline. |
| --- | --- |

| Y | QA the entire flow on staging before going live Where: The Vercel preview deployment Tell the developer to do this: Test the whole path on desktop and mobile: fill the form, upload photos, submit the lead, receive emails, view the lead in admin, open the photos, and test the Stripe flow in test mode. Done when: The full booking shell works end-to-end on staging with no broken steps. |
| --- | --- |

| Z | Go live only after settings and copy are approved Where: Vercel production deployment plus live provider keys Tell the developer to do this: After the owner approves the form, settings, emails, and payment behavior, switch to live provider keys where needed and deploy to production. Done when: TrashThat has a plug-and-play website booking system that can accept real leads on the live domain. |
| --- | --- |

Recommended lead statuses

| Status | Meaning |
| --- | --- |
| new | Customer submitted the request |
| reviewing | Office is checking photos/details |
| quoted | Estimate has been prepared |
| awaiting_payment | Waiting for deposit or card setup if enabled |
| confirmed | Job is booked and approved |
| completed | Job finished |
| cancelled | Job or request was cancelled |

What not to do yet

Hold these items back until the owner says they are ready. • Do not promise guaranteed final pricing on day one. • Do not auto-charge real customers until the owner approves the payment rules. • Do not expose customer-facing AI quotes yet. • Do not hard-code pricing, fees, or service-area rules into the form. • Do not develop directly on the live production site.

Definition of done

The first milestone is complete when all of these are true: • A customer can open the new form, upload photos, and submit a request from desktop and mobile. • The lead, photos, and requested booking window appear inside the admin dashboard. • The office and the customer both receive confirmation emails. • The owner can change key business rules from the settings page without code changes. • Stripe test mode works end-to-end if the payment switch is turned on. • The live site can stay stable while all testing happens on staging.

Appendix - Official setup links

These links are here so the developer can go straight to the official setup docs if needed.

| Link | URL |
| --- | --- |
| Vercel environments and preview deployments | https://vercel.com/docs/deployments/environments |
| Supabase with Next.js quickstart | https://supabase.com/docs/guides/getting-started/quickstarts/nextjs |
| Vercel Blob client uploads | https://vercel.com/docs/vercel-blob/client-upload |
| Stripe Embedded Checkout quickstart | https://docs.stripe.com/checkout/embedded/quickstart |
| Stripe save and reuse payment methods | https://docs.stripe.com/payments/save-and-reuse |
| Stripe webhooks quickstart | https://docs.stripe.com/webhooks/quickstart |
| Resend send emails with Next.js | https://resend.com/docs/send-with-nextjs |
| OpenAI images and vision guide | https://developers.openai.com/api/docs/guides/images-vision/ |
| OpenAI Responses API overview | https://developers.openai.com/api/reference/responses/overview/ |